Sprint 2

# Sprint Goals

* Communication Between 2 Microservices
* Three.js Research Document
* Wireframes
* Account Microservice
* Scalability and Cloud preparations

# Achievements

* Communication between Account Microservice and a Requester, in this case a React login form, made through the event bus
* Three.js Research
* Account Microservice
* Scalability set up and tested

# Remarks

Due to the big focus on the back end, Wireframes have not been achieved this sprint and moved on to the next.

I still do not have a C4 level 4 diagram, as the design might still change during the development process

# Links

## DevOps

<https://dev.azure.com/444310/WatchTime>

## Git

<https://github.com/Snechar/WatchTime>

## CI/CD

CD has been implemented in Git

CI has still not been implemented

## Repos

<https://github.com/Snechar/WatchTime>

# Sprint Plan for next sprint

Can be seen on DevOps

* Video and Algorithm Services.
* Wireframes
* Full communication between front-end and back-end
* C4 level 4 Diagram